**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 26.06.2025 |
| Team ID | SWUID20240036329 |
| Project Name | Ora Social Media App |
| Maximum Marks | 5 Marks |

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points) (4 Marks)**

**Product Backlog & Sprint Schedule**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| Sprint-1 | User Authentication | USN-1 | As a user, I can sign up and log in securely (JWT). | 3 | High | Sekar |
|  |  | USN-2 | As a user, I can logout and stay logged in via token. | 2 | Medium | Sekar |
| Sprint-2 | Post Upload & Feed | USN-3 | As a user, I can upload posts with captions and images. | 3 | High | Sekar |
|  |  | USN-4 | As a user, I can view all public posts in the feed. | 2 | High | Sekar |
| Sprint-3 | Engagement (Like, Save, Comment) | USN-5 | As a user, I can like and save posts. | 2 | High | Sekar |
|  |  | USN-6 | As a user, I can comment on posts and see existing comments. | 2 | High | Sekar |
| Sprint-4 | Profile & Post Management | USN-7 | As a user, I can view my profile and posts. | 2 | Medium | Sekar |
|  |  | USN-8 | As a user, I can edit and delete my own posts. | 2 | Medium | Sekar |
|  |  | USN-9 | As a user, I can change/update my profile info. | 2 | Low | Sekar |

**Project Tracker, Velocity & Burndown Chart**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed** | **Sprint Release Date** |
| Sprint-1 | 5 | 5 Days | 16 June 2025 | 20 June 2025 | 5 | 20 June 2025 |
| Sprint-2 | 5 | 5 Days | 21 June 2025 | 25 June 2025 | 5 | 25 June 2025 |
| Sprint-3 | 4 | 5 Days | 26 June 2025 | 30 June 2025 | 4 | 30 June 2025 |